RAM VII Program

Advice Letter 3071-E

Attachment A

2017 RAM VII RFO Seeking

RENEWABLE PROJECTS

San diego Gas and Electric Company

Electric and Fuel Procurement Department

8315 Century Park Court, CP21D

San Diego, CA  92123

SDG&E’s Renewable Auction Mechanism

2017

Request for offers

SEEKING

rENEWBLE PROJECTS

Issued

june 2, 2017

Offers Due

June 30, 2017

RFO Website

www.sdge.com/2017RAM7RFO

Email questions/comments to

RAMSolicitation@semprautilities.com

Independent evaluator (IE)

Harry Judd, Accion Group, LLC

hjudd@acciongroup.com

# Table of Contents

Table of Contents 	1

1.0	Background	2

2.0	Procurement Process	5

3.0	Requirements	7

4.0	RFO Response Instructions	11

5.0	Evaluation Criteria	14

6.0	RFO Schedule	17

7.0	RFO Website and Communication	19

8.0	Rejection of Offers	20

9.0	Confidentiality	21

10.0	RPS Program Parameters	23

11.0	SDG&E Background	25

# Background

San Diego Gas & Electric Company (SDG&E) is issuing its seventh (VII) Request for Offers (RFO) in support of its Renewable Auction Mechanism (RAM).  The RAM, approved by the California Public Utilities Commission (CPUC) in Decision (D.)10-12-048 and modified by Resolution E-4414, Resolution E-4489, Resolution E-4546, Resolution E-4582, Resolution E-4655, and D.14-11-042 (together, the RAM Decision), supplements the State’s Renewable Portfolio Standard (RPS) program.  SDG&E’s RAM VII RFO incorporates the components authorized in D.14-11-042.  SDG&E’s RAM capacity target, as required by the CPUC, was to procure a total of 165 MW over the course of six solicitations, RAM I -RAM VI.  SDG&E’s first, second, third, fourth, fifth and sixth RAM solicitations, held in November 2011, May 2012, November 2012, May 2013, June 2014, and July 2015, respectively, resulted in the procurement of approximately 58 MW, leaving approximately 107 MW left in SDG&E’s RAM program target capacity.

In July 2016, the CPUC issued Resolution E-4783 directing SDG&E to conduct a RAM VII solicitation or to procure additional megawatts from the bids it received in RAM VI.  SDG&E remains firm in its belief that it has satisfied its requirements under the original RAM program and has fully and in good faith carried out its responsibilities to implement the RAM program.  Additionally, SDG&E is well ahead of the renewable energy targets set by California’s RPS obligation, delivering 43 percent renewable energy in 2016, and will continue to meet or exceed all legal and regulatory requirements without any further RAM procurement.  To protect customers from the unnecessary costs associated with additional RAM procurement, SDG&E filed an AFM and a PFM to be excused from holding a RAM VII or from procuring the stale bids in RAM VI.  Both of these documents seek to rescind the CPUC’s order in Resolution E-4783 that SDG&E procure additional power under the RAM program which would saddle bundled customers with unnecessary expenses.

On March 28, 2017, SDG&E requested that the CPUC grant an extension request to comply with the CPUC direction to close a RAM VII solicitation by June 30, 2017, while its AFM and PFM remain pending before the CPUC.  This request was denied on April 12, 2017.  In compliance with the CPUC directive to close a solicitation by June 30, 2017, SDG&E is issuing this RAM VII RFO.

As described further below and to provide commercial confidence for both SDG&E and Respondents, SDG&E will not shortlist any bids until such time as the CPUC has ruled on SDG&E’s pending AFM and PFM.  Additionally, if the CPUC grants SDG&E’s AFM and/or PFM, SDG&E reserves its right not to procure from the bids received in this RFO.  Alternatively, if the CPUC denies SDG&E’s AFM and/or PFM and directs procurement from bids received in this RFO, SDG&E will move forward with the shortlisting of bids.  SDG&E will evaluate all bids under a least-cost-best-fit (LCBF) methodology using a net market value (NMV) calculation.  As described in Section 5, SDG&E will also consider a number of qualitative factors to ensure that it selects, from a holistic-perspective, the least-cost and best-fit resource providing the best value to its customers.

The RAM calls for SDG&E to procure renewable energy capacity pursuant to 10, 15, and 20-year RAM Power Purchase Agreements (PPAs) with Independent Power Producers.  SDG&E favors shorter term PPAs (i.e., 10 years).

Participation from Diverse Business Enterprises:

SDG&E encourages Diverse Business Enterprises (DBEs), as defined in G.O. 156, to participate in the RAM program.  Additional information on SDG&E’s DBE program can be found at:

http://www.sempra.com/about/supplier-diversity/   and

http://www.cpuc.ca.gov/puc/supplierdiversity/

SDG&E’s DBE Program representatives will provide a presentation during the bidder’s conference on June 13, 2017.  DBEs can request additional information by contacting SDG&E at vendorrelations@semprautilities.com.

Products and Procurement Targets for Seventh RAM Solicitation:

To meet RAM VII requirements, SDG&E will solicit projects from three product categories that best meet both the State’s renewable energy goals and the purpose of the RAM Program: 1) Baseload products; 2) Peaking As-Available products; and 3) Non-Peaking As-Available products.  All three products must be located within the California Independent System Operator (CAISO) control area, including dynamically transferred resources.

Summary of RAM Products

| Product | Description |
| --- | --- |
| Baseload | - technologies run continuously - ratio of off-peak to total annual deliveries between 43% and 53% |
| Peaking As-Available | - peaking products - ratio of off-peak to total annual deliveries less than 43% |
| Non-Peaking As- Available | - off-peak technologies (typically wind) - ratio of off-peak to total annual deliveries greater than 53% |

PPA/CPUC Approval:

Selected bidder/s will execute the RAM VII PPA.  All PPAs resulting from the RAM program are non-modifiable and shall be subject to CPUC approval.  SDG&E reserves the right to seek CPUC approval for contracts individually or to file multiple contracts in one advice letter.

# Procurement Process

Respondents to this solicitation shall comply with the requirements described in this RFO document. By responding, Respondents are bound by the terms of this RFO.

All conforming offers will be evaluated in accordance with the Evaluation Criteria described in Section 5 of the RFO.   SDG&E will select bids if its legal challenges to rescind the CPUC’s direction in Resolution E-4783 is not granted.  SDG&E invites projects of all sizes greater than .5 MW, but notes its remaining RAM program target capacity of 107.3 MW.

SDG&E recognizes the impact of interconnection costs on successful project development.  Distribution level interconnection costs and/or any transmission level interconnection costs allocated to the project and to be paid by the Respondent (i.e. non-reimbursable) should be incorporated in the offer price based on the estimates provided in the most recent completed interconnection study, or equivalent estimates provided pursuant to the Fast Track process.

Reimbursable network upgrade costs are ultimately borne by ratepayers and therefore should not be included in a Respondent's offer price.  As described in Section 5 below, SDG&E will add the estimated reimbursable network upgrade costs resulting from the most recent interconnection study to the respondent’s bid price when ranking bids.

SDG&E recognizes the importance of distinguishing between projects that provide Full Capacity Deliverability Status (FCDS) value and those that do not.  Respondents may provide bids for FCDS projects or Energy Only projects.  Respondents may also choose to provide both FCDS and Energy Only pricing options for the same project.

For FCDS bids, Respondents must have obtained or plan to obtain a deliverability study from the CAISO to determine what, if any, upgrades are required for the project to achieve FCDS.  SDG&E will incorporate the value of obtaining FCDS (and the type of FCDS, i.e., System or Local) in its evaluation process as described in Section 5 below.

If a bid that includes FCDS value is selected, the Respondent must demonstrate that: (1) the project has been assessed for deliverability; or (2) the Respondent will request a deliverability assessment through the next available CAISO cluster window.  For winning FCDS project bids that result in an executed and approved PPA, during the project development process, the project is at a minimum required to obtain final interconnection studies (i.e. for transmission level projects, a final Phase II interconnection study report, or for distribution level projects, a final interconnection facilities study report (or equivalent)).  Costs to facilitate such studies will be borne by the Respondent at no additional cost to SDG&E.

The PPA for FCDS projects will provide for one energy payment formula (using system or local FCDS TODs).  The PPA will also require that the project must achieve FCDS by January 1, 2027.  Respondents that are not confident of their ability to achieve FCDS by January 1, 2027, should bid as Energy Only. Projects that do not achieve FCDS by COD will be assessed a deliverability value penalty.

For bids that will not include FCDS value, Respondents do not need to obtain a deliverability study, and instead can proceed through the interconnection process as an Energy Only project.

Due to significant interest from potential respondents, SDG&E will be bound by a Respondent’s decision to use a flat TOD factor of 1 for the entire term of the PPA.

Respondents have two primary choices, whether to bid Energy Only or FCDS.  If you bid Energy Only or are dynamically transferred into the CAISO, you may select Energy Only or Flat TOD.  If you bid FCDS you may select to use TOD factors or Flat TOD.  If a FCDS project chooses TOD factors and is in SDG&E’s territory, they will use local FCDS TOD factors; otherwise the project will use system FCDS TOD factors.

Bids that are selected will receive from SDG&E a form RAM PPA (which is available on SDG&E’s RAM RFO Website) that is redlined to reflect the relevant provisions that are applicable to the proposed project as indicated by Respondent in their Project Offer Form.  The executed PPAs will be filed for approval with the CPUC via a Tier 2 advice letter.

# Requirements

Respondents to this solicitation shall comply with the requirements herein.  SDG&E, at its sole discretion, may change the terms, requirements and schedule of the solicitation.  Respondents shall visit the RFO Website for announcements regarding any change.

# Participation/Eligibility Criteria

Terms of participation are listed below.  Respondents not meeting all minimum participation criteria shall be deemed ineligible and their offers will not be considered.

Resource:

- Resources must be CEC-certifiable as an eligible renewable resource;

- Resources must utilize a commercially proven technology;

- RAM Resources may be new or existing facilities;

    - an existing facility may participate in RAM without restriction if the existing facility is not currently delivering energy pursuant to an existing contractual agreement, or if such an agreement exists but it is scheduled to terminate within 36 months of the utility’s expected date of CPUC approval for the utility’s PPA from that RAM auction, as estimated by that utility’s RAM Bidding Protocol (i.e., December 14, 2017); and

- Resources must sell its entire output to SDG&E (full buy/sell) or sell all output in excess of onsite load to SDG&E (excess sales).

Project Capacity:

- RAM Resources must provide a minimum contract size greater than 0.5 MW ac nameplate capacity.

Contract Tenor:

      - Contract can only be one of three tenors: 10, 15, or 20 years.  SDG&E has a preference for shorter tenors.

Location/Site Control:

- RAM Projects must be located within the CAISO balancing area including dynamically scheduled resources;

- The Respondent must have, at time of bidding, site control for the duration of 10, 15 or 20-year power purchase agreement.  A copy of one of the following forms of site control must be provided:

  - direct ownership

  - a lease

  - an option to lease or purchase upon PPA approval.  The option must be an exclusive option to the Bidder that will last until the completion of the RFO cycle.

Note: If shortlisted, Respondent’s site control documents must be: 1) in the name of the same entity that will execute the RAM PPA, or 2) shall have been assigned to such entity by the time Respondent accepts its position on the shortlist.

Interconnection:

Respondents must have completed a Phase II interconnection study (or distribution level equivalent) or executed an interconnection agreement or have passed the Wholesale Distribution Access Tariff (WDAT) or CAISO Fast Track screens and provide:

- A copy of the most recent completed interconnection agreement or Phase II interconnection study with their offer, or evidence of having passed the WDAT or CAISO Fast Track screen

- Transmission level projects that that have a Phase II interconnection study but do not yet have a completed interconnection agreement are required to apply for interconnection through the CAISO process to obtain an interconnection agreement.

- Distribution level projects that do not yet have a completed interconnection agreement will be required to apply through SDG&E’s WDAT process.

- If the project is an existing facility, Respondent must provide the facility’s interconnection agreement, and if a Qualifying Facility (“QF”), an affidavit that there will be no anticipated material modification to their facility and that Respondent may proceed to the completion of an interconnection agreement with the CAISO.

- For projects located outside of the CAISO and/or outside of California, Respondents must provide documentation either certifying the existence of dynamic transfer arrangements, or that such documents are in process.  For projects outside of California documentation must have a sufficient level of detail for SDG&E to determine conformance with Category 1 content specifications, RFO requirements, and to ensure that the dynamic transfer arrangement conforms with all other California state laws and decisions issued by the California Public Utilities Commission, the California Energy Commission, and any other regulatory authorities with jurisdiction over utility procurement in California.

Note: If shortlisted, Respondent’s interconnection documents must be: 1) in the name of the same entity that will execute the RAM PPA, or 2) shall have been assigned to such entity by the time Respondent accepts its position on the shortlist.

Projects interconnecting within SDG&E’s service territory may visit: http://www.sdge.com/business/interconnection.shtml for additional information.

All Respondents must incorporate all estimated non-reimbursable interconnection costs that are allocated to the project in their offer pricing.

Deliverability – General:

Respondents may provide bids for projects that will achieve Full Capacity Deliverability Status (FCDS), as defined by the CAISO Tariff and determined by the CAISO, or for projects that will not achieve FCDS, provide bids for Energy Only.  Respondents may also choose to provide both FCDS and Energy Only bids for the same project.  SDG&E intends that FCDS projects will count towards SDG&E’s Resource Adequacy (RA) obligations when possible.  In order to achieve FCDS, a project must apply for a deliverability study to be conducted by the CAISO.  Respondents with winning bids for FCDS projects must demonstrate that: (1) the project has been assessed for deliverability; or (2) the Respondent will request a deliverability assessment through the next available CAISO cluster window.  This condition must be met for winning bids that will interconnect at either the distribution or transmission level.  For winning FCDS project bids that result in an executed and approved PPA, during the project development process, the project is at a minimum required to obtain final interconnection studies (i.e. for transmission level projects, a final Phase II interconnection study report, or for distribution level projects, a final interconnection facilities study report (or equivalent)).

Deliverability –Dynamic Transfer Projects Only:

Projects that are dynamically transferred into the CAISO must submit Energy Only bids.

Respondent Experience:

- The Respondent and/or members of the project development team must have experience.  Respondents must provide evidence of having completed, or begun construction, of a project using a technology similar to the offered technology, that is at least 0.5 MW nameplate capacity; and

- The Respondent will maintain contractual control of the facilities and be responsible for development, land acquisition, permitting, financing and construction for the facilities.  Respondents must provide a description of how operational control will be maintained.

Project Start Date:

- Offers must provide an anticipated delivery start date that is within 36 months after the expected CPUC Approval date as indicated in the RFO schedule at Section 5 below.

Other Incentives Not Permitted:

- Respondents shall not have sought California Solar Initiative (CSI) incentives for the projects being offered and shall not plan to seek CSI incentives for the entire term of the PPA;

- Respondents shall not have participated in the Net Energy Metering (NEM) Program for the projects being offered and shall not participate in the NEM Program for the entire term of the PPA; and

- Respondents shall not have sought or received any other benefits from the small generator incentive programs, such as the Self-Generation Incentive Program, offered by the State of California or California utilities.

# Power Purchase Agreement Criteria

The RAM PPA is non-negotiable.  No changes will be accepted, other than for designated project specific options.  Respondents must use the RAM PPA as is, and by responding to the RFO agrees that it will accept all PPA terms without modification.

# Credit Terms and Conditions

SDG&E has the unilateral right to evaluate and determine the credit-worthiness of the Respondent relative to this RFO.  SDG&E's anticipated credit requirements are provided below.  CPUC Approval Security is due before or on the signing date of the PPA.  If selected for the shortlist, Respondents must be prepared to post the CPUC Approval Security by the date the PPA is signed.  Credit support may be in the form of a Letter of Credit or cash.  A pro forma Letter of Credit is contained within the PPA.

| Collateral to Support PPAs | From | To | Security Amount |
| --- | --- | --- | --- |
| CPUC Approval Security | Contract Execution | CPUC Approval Date | The greater of $100,000 or $2.50/MWh multiplied by 2 times expected annual generation |
| Development Period Security | CPUC Approval Date | Date on which all Conditions Precedent are satisfied or waived | $5.00/MWh multiplied by 2 times expected annual generation |
| Construction Period Security | Date on which all Conditions Precedent are satisfied or waived | COD | $10.00/MWh multiplied by 2 times expected annual generation |
| Delivery Term Security | COD | End of Term | $20.00/MWh multiplied by 2 times expected annual generation |

# RFO Response Instructions

Respondents must submit the offer electronically via PowerAdvocate®, and attach all required forms and bid materials to the offer.  Respondents intending to submit an offer but who do not yet have an existing account must first register to create a username/password to receive access to the event. See below for instructions to log in/register:

First-time users must register as a Supplier using the instructions above and the Referral information below to access the RFO event:

Users with an existing PowerAdvocate® account may request access to the event using the link below:

https://www.poweradvocate.com/pR.do?okey=69061&pubEvent=true

Required Forms and Bid Materials:

If the Respondent is submitting offers for more than one project, each project must be submitted in a separate compressed ZIP archive with its required forms.  Forms and compressed ZIP archives must be clearly labeled to identify the project name and the submitted forms.  All forms are located on the RFO website.

- Offer Form – There is no limit on the number of Forms that can be submitted. Therefore, respondents are encouraged to submit additional offers for our consideration, such as bids with shorter tenors or with escalators.

- Interconnection Agreement, Phase II Interconnection Study (or distribution level equivalent), and / or Fast Track Documentation – Submit a copy of the interconnection agreement, most recent study results or equivalent Fast Track documentation.  For projects dynamically transferred via pseudo-tie, submit copies of a completed System Impact Study or Facility Study or equivalent and provide documentation certifying the existence of the dynamic transfer arrangements, or that such documents are in process.

- Site Control Documentation – Submit copies of site control documents demonstrating: a) direct ownership; b) a lease; or c) an option to lease or purchase upon PPA approval (must be an exclusive option to the Bidder that will last until the completion of the RFO cycle).

- Site Maps – Submit copies of all project maps showing location, facilities, layout, Interconnection, etc. and the Project single line diagram.

- Resource Report - please submit a verifiable fuel resource plan describing how and why the respondent believes the natural resource for the project will produce as expected. For example, for solar and wind, developers will typically use temporary onsite equipment to take measurements and then calibrate those to long term satellite data. Then they use programs such as PVSyst or OpenWind to calculate the radiation at the panel or wind turbine. Biogas, biomass, and geothermal projects do similar studies. SDG&E prefers these reports come from a recognized third party company who specializes in these matters. Since these PPAs are must-take obligations for the utility, it is imperative that SDG&E has confidence that production estimates are accurate. This report is part of SDG&E’s qualitative evaluation of the project and its viability and ability to deliver as expected.

- Full PVSyst Model (Solar Only) – the full PVSyst file must be submitted by exporting the entire project that contains the prj, met, inv, pan, etc. files as a .zip file. Don’t submit a pdf.

The Offer Form must be in Excel format (not in PDF).  The interconnection, maps, and site control documentation must be submitted in PDF format.

All offer materials submitted shall be subject to the confidentiality provisions of Section 9 Confidentiality of this RFO.

SDG&E will review and may utilize all information, if any, submitted by a Respondent that is not specifically requested as a part of any forms.  During all stages of the RFO process, SDG&E reserves the right to request additional information from individual Respondents or to request any Respondent to submit supplemental materials in fulfillment of the content requirements of this RFO or to meet additional information needs.  SDG&E also reserves the unilateral right to waive any technical or format requirements contained in the RFO.

Respondents offering the same projects to multiple solicitations or other contracting opportunities are hereby advised that if SDG&E notifies Respondent that their offer is selected as a winning bid, the Respondent must decide by the “bidder’s acceptance date” listed in the RFO, whether to accept its standing as a winning bidder and immediately withdraw their offer from all other solicitations/contracting opportunities or risk being disqualified from continuing participation in the program.  Respondents shall confirm such withdrawal by submitting to SDG&E a copy of the written correspondence sent to all other solicitations/opportunities pertaining to such withdrawal while granting SDG&E permission to contact the other solicitors to confirm the withdrawal.  ALL OFFERS SHALL BE VALID AND BINDING UPON THE RESPONDENT AFTER BEING SELECTED AS A WINNING BIDDER UNTIL CONTRACT EXECUTION.

SDG&E WILL NOT REIMBURSE RESPONDENTS FOR THEIR EXPENSES UNDER ANY CIRCUMSTANCES, REGARDLESS OF WHETHER THE RFO PROCESS PROCEEDS TO A SUCCESSFUL CONCLUSION OR IS ABANDONED BY SDG&E IN ITS SOLE DISCRETION.

# Evaluation Criteria

SDG&E will utilize all required forms and narratives, as provided pursuant to Section 4, to evaluate all offers.  Respondents are responsible for the accuracy of all discussions, figures and calculations they submit.  Errors discovered during evaluation may impact a Respondent’s standing on the short-list.

Respondents must conform to minimum participation criteria and minimum resource criteria to be considered.  Each Respondent will submit an offer for the Product, described in Table 1. Every offer submitted in response to this RFO will go through a conformance check to ensure that the requirements are met.  Conforming offers will then go through a Least-Cost / Best-Fit (LCBF) / Net Market Value (NMV) analysis.

SDG&E will periodically brief the members of the PRG and / or CAM PRG during the various stages of evaluation.  Upon completion of SDG&E’s evaluation process, SDG&E will brief the PRG and/or CAM PRG members regarding SDG&E’s recommendations for its short-list.  Based upon the comments and recommendations received from the PRG, SDG&E may modify the preliminary short-list as necessary.

A bid may be rejected due to nonconformance of requirements.  SDG&E may require clarifying information for certain projects in addition to those specified above; failure to provide such clarifying information timely, or providing information which conflicts with original bid documents, may also result in a bid being rejected due to nonconformance.

# Quantitative Evaluation

SDG&E evaluates and ranks offers based on LCBF principles.  The LCBF analysis evaluates both quantitative and qualitative aspects of each offer to estimate its value to SDG&E’s customers and its relative value in comparison to other offers.  The valuation of an offer considers both benefits and costs.  The primary quantitative metric used in SDG&E’s LCBF process is a NMV calculation.  The NMV calculation is a quantification of the value of an offer when compared to a set of price benchmarks for capacity, electrical energy, ancillary services, natural gas, renewable attributes and Greenhouse Gas (GHG) compliance, as applicable.  Additionally, SDG&E may consider portfolio effects (costs or benefits) associated with the offer on the portfolio.  These benefit and cost components are netted and discounted to yield a NMV for each offer.  The NMV of an offer is compared to the NMV of other offers to determine whether that offer is one of the highest ranked.

SDG&E evaluates the quantifiable attributes of each offer individually.  These individual attributes will include: capacity benefits, energy benefits, renewable attribute benefits, ancillary service benefits, contract payments, GHG emissions and costs, congestion costs, and transmission losses and costs.  Each of these attributes is described below.

# NET CAPACITY BENEFITS (including Deliverability Value)

Capacity benefits are calculated by comparing the capacity costs in the offer to the capacity value to SDG&E.

# NET ENERGY AND ANCILLARY SERVICES BENEFITS

The energy benefit valuation is an optimized energy dispatch profile multiplied by the corresponding energy forward price curves.  The benefits provided by resources with greater flexibility will be reflected here as they can be dispatched to capture the most beneficial price increments.  These benefits are netted against the variable costs associated with generating the energy such as fuel costs and variable O&M to produce the Net Energy Benefit.

# TRANSMISSION/DISTRIBUTION SYSTEM IMPACTS

Non-reimbursable interconnection costs must be incorporated in the offer pricing, and reimbursable network upgrade costs (Network Upgrade Costs) that benefit the grid broadly and are ultimately borne by ratepayers will be considered in the economic evaluation of the offer.  SDG&E requires at least Phase II study (or distribution level equivalent) results as the basis for including appropriate interconnection cost estimates in its evaluation.

# CONTRACT COSTS

The contract costs are determined by multiplying the TOD-adjusted Offer Price by the expected delivered energy profile for each year.

# RICA

D.14-11-042 requires the use of a Renewable Integration Cost Adder as part of SDG&E’s LCBF for RPS procurement.  Currently, the Interim RICA, set forth in the Decision is being used.  The RICA currently applies only to Solar and Wind resources.  This “cost” component of the NMV represents the expected increase in SDG&E’s Flex RA procurement that would be required by adding the resource to SDG&E’s portfolio.

# QUALITATIVE EVALUATION

SDG&E will consider qualitative factors holistically, to prioritize resources that represent the best value for its customers.  Qualitative factors and benefits will be used to determine the projects that are the “Best Fit” for SDG&E’s portfolio.  Such considerations include, but are not limited to: project viability, resource viability, developer experience, local reliability, benefits to low income or minority communities, resource diversity, environmental stewardship, rate impacts and diverse business enterprise status.  SDG&E will also take into consideration relative market pricing, and reserves the right to not shortlist any projects if it determines that none of the projects are competitive as compared with SDG&E’s previous 2016 Preferred Resource solicitation.  SDG&E may consider project size, contract tenor (with a preference for shorter contract tenors), and portfolio diversity.  SDG&E may also consider both a projects ability or additional components of Respondent’s offer (e.g., Respondent agrees to provide resource adequacy beyond what is provided by the project itself) to contribute to multiple Commission and legislative mandates, such as resource adequacy, or other SDG&E programs such as clean transportation, local climate action plans, or local GHG reduction goals.

SDG&E may use these factors to differentiate between similarly valued offers. Based on these factors, SDG&E reserves the right to select a bid out of rank order.

# Bid Selection Process

Offers will be awarded first to the most highly ranked LCBF projects, including both quantitative and qualitative factors.  SDG&E reserves the right to not offer a PPA if capacity targets have been met.  SDG&E will not shortlist bidders until it receives resolution from the Commission on its pending Application for Modification (AFM) and Petition for Modification (PFM), which it filed with the Commission on October 26, 2016, in R.15-02-020.

# Bid Conformance Evaluation

In addition to the quantitative elements described above, SDG&E may also reject an offer if:

- SDG&E uncovers evidence of market manipulation in the auction process;

- SDG&E cannot confirm the projected deliveries;

- There is a question as to whether the projects meet minimum resource criteria;

- Acceptance of the offer would cause excessive reliance upon a single provider in SDG&E's overall renewable energy portfolio (SDG&E shall provide any details of such seller concentration limit in the Tier 2 advice letter containing the executed contracts);

- The Respondent cannot fulfill the terms and conditions of the PPA and; and/or,

- The Respondent is unable to comply with RFO timing and other solicitation requirements. For example, Respondents may not alter the Offer Forms in any way, except for entry cells.

# RAM VII RFO Schedule

The following schedule and deadlines apply to this RFO.  SDG&E reserves the right to revise this schedule at any time and in SDG&E’s sole discretion.  Respondents are responsible for monitoring the RFO Website for updated schedules and possible amendments to the RFO or the solicitation process.

Note, SDG&E will not shortlist bidders until it receives resolution from the Commission on its pending AFM and Petition for Modification PFM, which it filed with the Commission on October 26, 2016, in R.15-02-020.

| NO. | ITEM | DATE |
| --- | --- | --- |
| 1. | RFO Issued | June 2, 2017 |
| 2. | Bidder’s Conference | June13, 2017 |
| 3. | DEADLINE TO SUBMIT QUESTIONS | June 22, 2017 |
| 4. | Answers to all questions will be posted on SDG&E’s website | June 26, 2017 |
| 5. | DEADLINE TO SUBMIT OFFERS/CLOSING DATE Offers must be uploaded to PowerAdvocate® by no later than 12 P.M. (i.e. NOON) Pacific Standard Time | June 30, 2017 |
| 6. | NOTIFICATION TO WINNING AND CONTINGENT BIDDERS | The later of August 25, 2017, or 21 days’ post resolution of SDG&E’s AFM and PFM |
| 7. | WINNING BIDDERS ACCEPTANCE/WITHDRAWAL LETTER due from Winning Bidders indicating: - Withdrawal from SDG&E’s solicitation; OR - Acceptance of standing as a winning bid; withdrawal from participating in any other solicitation and evidence of withdrawal notice to all other solicitors | The later of September 1, 2017, or 7 days after step 6 |
| 8. | SDG&E issues appreciation notices to unsuccessful Respondents | The later of September 22, 2017, or 21 days after step 7 |
| 9. | Execute PPAs | The later of September 22, 2017, or 21 days after step 7 |
| 10. | SDG&E submits Tier 2 Advice Letter with PPAs to CPUC for approval | Approximately October 20, 2017 |
| 11. | Anticipated CPUC approval (prior to any appeal and/or suspension) | Approximately December 14, 2017 |

# CONTINGENT BIDDERS

At the time of notification to winning bidders, SDG&E may also notify certain contingent bidders of their status.  Such contingent bidders may be offered RAM PPAs in the event that selected winning bidders decline their winning position with SDG&E.  On the later of August 25, 2017, or 21 days’ post resolution of SDG&E’s AFM and PFM, it is anticipated that SDG&E will update contingent bidders of their status.  Should a contingent bidder be selected and offered a RAM PPA, the contingent bidder will have until the later of September 1, 2017, or 7 days after step 7 above is completed, to notify SDG&E of their acceptance or withdrawal.

# Bid Conference

SDG&E will host one bidder’s conference on June 13, 2017, 1:30 p.m. – 3:30 p.m. PPT, via web conference (e.g. WebEx).  Participation in the pre-bid conference is NOT mandatory in order to submit an offer.  Please monitor the RFO Website periodically for updates and participation instructions.

# RFO Website and Communication

The RFO and all subsequent revisions and documents are available for download from the RFO Website.  Potential Offerors are responsible for monitoring the RFO Website and for subsequent updates, notices and postings.

All questions or other communications regarding this RFO must be submitted via email to email address listed below and MUST CC the IE.  SDG&E will not accept questions or comments in any other form.  SDG&E will not accept questions or comments in any other form, except at the bidder’s Conference.  Question submitted after the deadline as specified in RFO Schedule will only be answered at the sole discretion of SDG&E or the IE.  All questions and their answers will be posted publicly on this website anonymously soon after receipt.  We cannot respond directly to or confidentially to any questions.

# Rejection of Offers

SDG&E SHALL TREAT ALL RESPONDENTS FAIRLY AND EQUALLY AND SHALL EVALUATE ALL OFFERS IN GOOD FAITH.  SDG&E MAKES NO GUARANTEE THAT A CONTRACT AWARD SHALL RESULT FROM THIS RFO EVEN AFTER AN OFFER HAS BEEN SELECTED AS A WINNING BID.  SDG&E RESERVES THE RIGHT AT ANY TIME, AT ITS SOLE DISCRETION, TO ABANDON THIS RFO PROCESS, TO CHANGE THE BASIS FOR EVALUATION OF OFFERS, TO TERMINATE FURTHER PARTICIPATION IN THIS PROCESS BY ANY PARTY, TO ACCEPT ANY OFFER OR TO ENTER INTO ANY DEFINITIVE AGREEMENT, TO EVALUATE THE QUALIFICATIONS OF ANY RESPONDENT OR THE TERMS AND CONDITIONS OF ANY OFFER, OR TO REJECT ANY OR ALL OFFERS, ALL WITHOUT NOTICE AND WITHOUT ASSIGNING ANY REASONS AND WITHOUT LIABILITY OF SEMPRA ENERGY, SDG&E, OR ANY OF THEIR SUBSIDIARIES, AFFILIATES, OR REPRESENTATIVES TO ANY RESPONDENT.  SDG&E SHALL HAVE NO OBLIGATION TO CONSIDER ANY OFFER.

# Confidentiality

EXCEPT WITH THE PRIOR WRITTEN CONSENT OF SDG&E, RESPONDENTS MAY NOT DISCLOSE (OTHER THAN BY ATTENDANCE ALONE AT ANY MEETING TO WHICH MORE THAN ONE RESPONDENT IS INVITED BY SDG&E) TO ANY OTHER RESPONDENT OR POTENTIAL RESPONDENT THEIR PARTICIPATION IN THIS RFO, AND RESPONDENTS MAY NOT DISCLOSE, COLLABORATE ON, OR DISCUSS WITH ANY OTHER RESPONDENT, OFFER STRATEGIES OR THE SUBSTANCE OF OFFERS, INCLUDING WITHOUT LIMITATION THE PRICE OR ANY OTHER TERMS OR CONDITIONS OF ANY INDICATIVE OR FINAL OFFER.

SDG&E WILL USE THE HIGHER OF THE SAME STANDARD OF CARE IT USES WITH RESPECT TO ITS OWN PROPRIETARY OR CONFIDENTIAL INFORMATION OR A REASONABLE STANDARD OF CARE TO PREVENT DISCLOSURE OR UNAUTHORIZED USE OF RESPONDENT’S CONFIDENTIAL AND PROPRIETARY INFORMATION THAT IS LABELED AS “PROPRIETARY AND CONFIDENTIAL” ON THE OFFER PAGE ON WHICH THE PROPRIETARY INFORMATION APPEARS (“CONFIDENTIAL INFORMATION”).  RESPONDENT SHALL SUMMARIZE ELEMENTS OF THE OFFER(S) IT DEEMS CONFIDENTIAL.    CONFIDENTIAL INFORMATION MAY BE MADE AVAILABLE ON A “NEED TO KNOW” BASIS TO SDG&E’S DIRECTORS, OFFICERS, EMPLOYEES, CONTRACTORS, CONSULTANTS, THE INDEPENDENT EVALUATOR, AGENTS AND ADVISORS (“REPRESENTATIVES”) FOR THE PURPOSE OF EVALUATING RESPONDENT’S OFFER, BUT SUCH REPRESENTATIVES SHALL BE REQUIRED TO OBSERVE THE SAME CARE WITH RESPECT TO DISCLOSURE AS SDG&E.

NOTWITHSTANDING THE FOREGOING, EACH RAM PARTICIPANT ACKNOWLEDGES AND EXPRESSLY AUTHORIZES SDG&E TO PUBLICLY DISCLOSE THE FOLLOWING INFORMATION IN THE ADVICE LETTER SEEKING APPROVAL OF RAM PPAs, AS REQUIRED BY THE CPUC: (1) NAMES OF THE COMPANIES THAT SUBMITTED OFFERS INTO SDG&E’S RAM RFO; (2) NUMBER OF OFFERS RECEIVED BY EACH COMPANY; (3) NUMBER OF OFFERS RECEIVED AND SELECTED AS WINNING BIDS BY SDG&E; (4) PROJECT SIZE; (5) PARTICIPATING TECHNOLOGIES; (6) THE NUMBER OF PROJECTS THAT PASSED THE PROJECT VIABILITY SCREEN; (7) LOCATION OF BIDS BY COUNTY LEVEL SHOWN IN A MAP FORMAT; AND (8) THE PROGRESSION OF EACH EXECUTED CONTRACT’S PROJECT DEVELOPMENT MILESTONES.  SDG&E MAY DISCLOSE ANY OF THE CONFIDENTIAL INFORMATION TO COMPLY WITH ANY LAW, RULE, OR REGULATION OR ANY ORDER, DECREE, SUBPOENA OR RULING OR OTHER SIMILAR PROCESS OF ANY COURT, SECURITIES EXCHANGE, CONTROL AREA OPERATOR, GOVERNMENTAL AGENCY OR GOVERNMENTAL OR REGULATORY AUTHORITY AT ANY TIME EVEN IN THE ABSENCE OF A PROTECTIVE ORDER, CONFIDENTIALITY AGREEMENT OR NON-DISCLOSURE AGREEMENT, AS THE CASE MAY BE, WITHOUT NOTIFICATION TO THE RESPONDENT AND WITHOUT LIABILITY OR ANY RESPONSIBILITY OF SDG&E TO THE RESPONDENT.

IT IS EXPRESSLY CONTEMPLATED THAT MATERIALS SUBMITTED BY A RESPONDENT IN CONNECTION WITH THIS RFO WILL BE PROVIDED TO THE CPUC, THE CEC, AND/OR SDG&E’S PROCUREMENT REVIEW GROUP (PRG).  SDG&E WILL REQUEST CONFIDENTIAL TREATMENT PURSUANT TO APPLICABLE LAW, OF ANY CONFIDENTIAL INFORMATION PROVIDED TO SDG&E BY RESPONDENT IN CONNECTION WITH THE RFO AND SUBMITTED BY SDG&E TO THE CPUC AND/OR CEC FOR THE PURPOSES OF OBTAINING REGULATORY APPROVAL.  SDG&E WILL PROVIDE SUCH INFORMATION TO ITS PRG SUBJECT TO THE TERMS OF ITS NON-DISCLOSURE AGREEMENT WITH ITS PRG.  SDG&E CANNOT, HOWEVER, ENSURE THAT THE CPUC OR CEC WILL AFFORD CONFIDENTIAL TREATMENT TO A RESPONDENT’S CONFIDENTIAL INFORMATION OR THAT MEMBERS OF ITS PRG WILL COMPLY WITH THE TERMS OF THE APPLICABLE NON-DISCLOSURE AGREEMENT.

SDG&E, ITS REPRESENTATIVES, SEMPRA ENERGY, AND ANY OF THEIR SUBSIDIARIES DISCLAIM ANY AND ALL LIABILITY TO A RESPONDENT FOR DAMAGES OF ANY KIND RESULTING FROM DISCLOSURE OF ANY OF RESPONDENT’S CONFIDENTIAL INFORMATION.

# RPS Program Parameters

## California RPS Program

California’s Renewable Portfolio Standard (RPS) Program was originally adopted in 2002 and is codified at Public Utility Code sec 399.11, et seq. in adopting the RPS legislation, the Legislature specifically found and declared that increasing California’s reliance on renewable energy resources promotes the purpose of and may accomplish each of the following:  This RAM Program supplements the RPS Program goals to:

- Increase the diversity, reliability, public health and environmental benefits of the energy mix

- Promote stable electricity prices

- Protect public health and improve environmental quality

- Stimulate sustainable economic development and create new employment opportunities

- Reduce reliance on imported fuels

- Ameliorate air quality problems

- Improve public health by reducing the burning of fossil fuels

Current law requires Investor Owned Utilities (IOUs) to serve 50% of its retail sales load with RPS-eligible renewable energy by 2030.  SDG&E will comply with all CPUC decisions governing RPS procurement.  These decisions are publicly available on the CPUC’s website at http://www.cpuc.ca.gov/PUC/energy/Renewables/decisions.htm.

This RFO is being conducted in compliance with the RAM Decisions and all relevant statutory and regulatory directives.  Requirements set forth within the law and all directives shall be incorporated herein by reference.  A full text of the law and relevant CPUC decisions can be downloaded from the CPUC website.  Respondents are encouraged to review all RPS, RAM, and CPUC issued directives available on the same Internet website, and are responsible for understanding and abiding by all provisions.

## RPS Eligibility Criteria

Respondents successfully signing agreements with SDG&E must warrant that the resources being offered in response to this solicitation are certifiable as an “eligible renewable resource” by the California Energy Commission (CEC).  Eligibility criteria are set forth by the CEC in its Renewable Portfolio Standard Eligibility Guidebook.  The CEC guidebook can be downloaded from the following internet website: http://www.energy.ca.gov/renewables/documents/index.html. Respondents are encouraged to review all RPS-related, CEC issued directives available on the same Internet website and are responsible for understanding and abiding by all RPS provisions.  All requirements set forth within the CEC’s guidebooks and all RPS-related documents shall be incorporated herein by reference.

Respondents are encouraged, although not required, to apply for pre-certification from the CEC in advance of submitting an offer.  Pre-certification forms are available from the above-entitled guidebook.  An excerpt of the eligibility requirements is provided at the end of this section.

## Procurement Review Group

The Procurement Review Group (PRG), a CPUC-endorsed entity, is composed of non-market participants such as ratepayers’ advocacy groups, state energy and water commissions, power authorities, utility-related labor unions and other non-commercial, energy-related special interest groups.  CPUC Decision D.03-06-071 established the role of the PRG in the RPS Program.  The PRG is charged with overseeing the IOU’s procurement process, reviewing procedural fairness, examining overall procurement prudence and providing feedback during all stages.  From RFO language development to offer evaluation to contract negotiation, IOU’s brief the PRG on a periodic basis during the entire process.

Respondents are hereby notified that revealing confidential offer information to the PRG is required during PRG briefings in accordance with Section 9 (Confidentiality).  Each Respondent must clearly identify, as part of its offer, what type of information it considers to be confidential.

## Independent Evaluator

The CPUC requires each IOU to use an IE to evaluate and report on the IOU’s entire solicitation, evaluation, and selection process.  The IE will review SDG&E’s implementation of the RFO process and final selections.  The IE also makes periodic presentations regarding its findings to the IOU, and the IOU’s PRG including the CPUC Energy Division staff. The intent is to preserve the independence of the IE by ensuring free and unfettered communication between the IE and the CPUC as well as an open, fair, and transparent process that the IE can affirm.

SDG&E is committed to ensuring an open and transparent solicitation, and to providing a fair, reasonable and competitive process.

# SDG&E Background

SDG&E is a regulated public utility that provides safe and reliable energy service to 3.4 million consumers through 1.4 million electric meters and 868,000 natural gas meters in San Diego and southern Orange counties. The utility’s area spans 4,100 square miles. SDG&E is committed to creating ways to help customers save energy and money every day. SDG&E is a subsidiary of Sempra Energy (NYSE: SRE), a Fortune 500 energy services holding company based in San Diego. Connect with SDG&E’s Customer Contact Center at 800-411-7343, on Twitter (@SDGE) and Facebook.

For additional information please visit:  http://docs.cpuc.ca.gov/PUBLISHED/FINAL_DECISION/123021.htm.

Resolution E-4414 dated August 18, 2011.  For additional information please visit: http://www.cpuc.ca.gov/NR/rdonlyres/D68F1B4C-D188-4F02-BF70-CC42BFBB0B71/0/E4414FinalResolution.pdf

Resolution E-4489, Approving PG&E’s AL 4000-E with Modifications and Addressing Additional Issues on Energy Division’s Own Motion, dated April 19, 2012.  For additional information please visit: http://docs.cpuc.ca.gov/WORD_PDF/FINAL_RESOLUTION/164684.pdf

Resolution E-4546 dated November 8, 2012.  For additional information please visit:  http://docs.cpuc.ca.gov/PublishedDocs/Published/G000/M033/K956/33956185.PDF

Resolution E-4582 dated May 9, 2013.  For additional information please visit: http://docs.cpuc.ca.gov/PublishedDocs/Published/G000/M065/K182/65182791.PDF

Resolution E-4655 dated May 15, 2014.  For additional information please visit: http://docs.cpuc.ca.gov/PublishedDocs/Published/G000/M091/K295/91295566.PDF

D.14-11-042 issued November 24, 2014.  For additional information please visit: http://docs.cpuc.ca.gov/PublishedDocs/Published/G000/M143/K313/143313500.PDF

SDG&E has discretion to adopt parameters of the revised RAM. D.14-11-042 at Ordering Paragraph 30.

D.10-12-048 at 36 (SDG&E has discretion to reject bids if there is market manipulation or the price is not competitive).

Resolution E-4783 at Ordering Paragraph 2, issued July 20, 2016. For additional information please visit:  http://docs.cpuc.ca.gov/PublishedDocs/Published/G000/M165/K334/165334763.PDF

On October 27, 2016, SDG&E filed two legal challenges to dismiss the remaining procurement under RAM, Application for Modification of SDG&E of Resolution E-4783 to Terminate its Renewable Auction Mechanism Procurement Requirement (“AFM”) and Petition for Modification of SDG&E of D.10-12-048, D.12-02-002 and D.14-11-042 to Terminate its Renewable Auction Mechanism Requirement (“PFM”).  See also, D. 14-11-042 at 91

http://sdgenews.com/clean-innovative/sdge-solicits-bids-ecochoice-and-ecoshare-renewables-programs

See http://www.thesupplierclearinghouse.com/eligibility/default.asp for the definition of a DBE.

SDG&E’s Least-Cost Best-Fit Analysis “…is intended to optimize SDG&E’s procurement decisions by minimizing costs and maximizing value.” SDG&E’s Final 2015 RPS Plan, p. 19.  See also Appendix 9 Least-Cost Best-Fit, p. 7 of SDG&E’s 2015 RPS Plan which allows SDG&E to differentiate between offers by reviewing their rate impacts and portfolio fit.

See, Senate Bill (SB) 1078 (Stats. 2002 Ch. 516), as amended by SB 107, (Stats. 2006, Ch. 464).